REVRAG IN-APP AGENT
HACKATHON EXECUTION PLAN v3

Agent-First, Phase-Based Build Plan with Copy-Paste Coding-Agent Prompts

PS-002 | RevRag In-App Agent Track | AI Build Challenge Bengaluru | 18 September 2026

Team: Vishnu | Maniarsan | Amogh | Slaven

Purpose: each teammate uploads this document, gives the coding agent their name + repository URL, then runs only the relevant phase prompt.
The agent inspects the repository first, implements the phase, tests it, and stops with a structured handoff report.

# 0. How To Use This Document

One shared document is the source of truth. Do not paste the entire specification into every coding-agent message.

Each teammate starts with the short Role Bootstrap Prompt, then runs Phase 0, Phase 1, Phase 2, and so on only as the previous phase passes its acceptance test.

Every phase is intentionally scoped. The agent should not jump ahead, redesign the architecture, or implement another teammate’s module unless the phase explicitly permits it.

The human teammate owns decisions, verification, credentials, emulator permissions, and acceptance. The coding agent owns implementation, boilerplate, test creation, build fixes, refactors, and documentation.

When a phase fails, use the Recovery Prompt instead of pasting the whole master prompt again. This keeps context smaller and reduces accidental changes.

The final integration agent reads the whole repository and this document after individual phases are complete. It should repair compatibility issues rather than redesign working modules.

## 0.1 Three-Level Prompt Structure

PROMPT LAYER A: ROLE BOOTSTRAP

- Who you are

- Which repository to inspect

- Which module you own

- Which document is the source of truth

PROMPT LAYER B: PHASE PROMPT

- Exact goal of this phase

- Files/modules allowed to change

- Required behavior

- Acceptance tests

- Stop condition

PROMPT LAYER C: RECOVERY / REVIEW

- Read the failure output

- Reproduce it

- Fix only the failure

- Run the acceptance test again

- Report what changed

## 0.2 Standard End-of-Phase Report

PHASE REPORT

Status: PASS / PARTIAL / BLOCKED

Implemented:

- ...

Files changed:

- ...

Commands run:

- ...

Tests/build:

- PASS/FAIL + result

Integration requirements:

- ...

Known limitations:

- ...

Recommended next phase command:

- ...

## 0.3 Human Rule

Never accept “code created” as “phase complete.” A phase is complete only when the acceptance test is run and the result is visible in the report.

# 1. Source Requirements We Must Satisfy

The official challenge brief defines the product as a fully hands-off Android exploration system that decides what to tap, scroll, or fill, produces a structured App Knowledge Pack, keeps output stable and compact across repeated scans, and supports a rebuild test for 2–3 screens. The supplied team plan establishes the core pipeline: Android AccessibilityService -> FastAPI orchestrator -> multimodal model -> knowledge pack -> viewer.

Autonomous exploration: no manual recording of flows during the scan.

Screen understanding: purpose, elements, form fields, and visually inferred labels when the accessibility tree is weak.

Brand/design understanding: colors, fonts/style, spacing, components, tone, and mode.

Stable repeated scans: the same logical screen should not explode into duplicate screen records because of volatile content.

Compact knowledge pack: raw accessibility trees can be very large, so the final artifact must preserve only useful structured information.

Rebuild evidence: 2–3 screens should be reconstructable from the knowledge pack without the original screenshot being provided to the reconstruction agent.

# 2. Final Product Definition

USER

|

| Press "Start Exploration"

v

ANDROID EXPLORER

|- launches target app

|- captures screenshot

|- captures accessibility tree

|- creates stable observation

|- asks backend for next action

|- validates and executes action

|- detects state change

v

FASTAPI ORCHESTRATOR

|- session management

|- screen interpretation

|- exploration policy

|- frontier + backtracking

|- action validation

|- stable identity / dedup

|- knowledge-pack generation

|- event log

v

MULTIMODAL MODEL ADAPTER

|- screen description

|- candidate actions

|- next-action selection

|- design interpretation

v

KNOWLEDGE PACK

|- screens

|- elements

|- forms

|- transitions

|- journeys

|- design tokens

|- scan metadata

v

VIEWER

|- app map

|- screen profile

|- screenshot

|- elements

|- design tokens

|- journey graph

v

REBUILD TEST

|- pack-only reconstruction

|- original vs reconstructed comparison

## 2.1 Architecture Principle

The LLM is a reasoning component, not an unrestricted controller. Android actions must pass schema parsing and validation. Stable screen identity must not depend on a single embedding threshold. The explorer needs a state graph and backtracking so it can return from completed branches and continue the frontier.

# 3. Controlled Target App Specification

Use a controlled sample Android application for the live demo. This avoids real OTP, rate limits, root detection, and unpredictable production behavior. The app is deliberately built to exercise the exact capabilities the judges need to see.

| # | Screen | Required behavior |
| --- | --- | --- |
| 1 | Splash | Auto-transition to login; simple branding. |
| 2 | Login | Email + password fields + Continue button. |
| 3 | Mock OTP | 6-digit field; any valid 6 digits accepted. |
| 4 | Dashboard | At least three navigation choices. |
| 5 | Scrollable Feed | Enough content to require scroll; repeated cards/rows. |
| 6 | Profile | Editable text; save/cancel. |
| 7 | KYC Form | Text field + dropdown + date/choice + submit. |
| 8 | Dialog / Bottom Sheet | Opens from an action and must be discovered. |
| 9 | List | Repeatable rows/cards with details navigation. |
| 10 | Details | Multiple visible elements; back navigation. |
| 11 | Settings | Toggle; theme or mode change. |
| 12 | Success / Confirmation | Optional terminal state after form submit. |

## 3.1 Demo-App Data Rules

No real personal data. Use fake names, fake IDs, fake prices, and fake OTPs only.

The app must reset to a known state before each run.

The app must be deterministic enough that the same exploration path is available repeatedly.

Use visible, standard Android widgets where possible so the AccessibilityService can interact with them reliably.

Include enough UI variety to demonstrate tapping, scrolling, typing, backtracking, duplicate detection, and design extraction.

# 4. Shared Contracts

## 4.1 /ingest-screen

POST /ingest-screen

{

"session_id": "abc123",

"step": 4,

"screenshot_b64": "...",

"ui_tree": { ... },

"previous_state_id": "state_03"

}

RESPONSE

{

"screen_id": "scr_04",

"state_id": "state_07",

"is_new_screen": true,

"description": "KYC form with name, date and account type fields",

"elements": [

{

"id": "el_12",

"role": "text_input",

"label": "Full name",

"bounds": [x, y, w, h],

"actions": ["type_text"]

}

],

"candidate_actions": [ ... ],

"next_action": {

"type": "type_text",

"target_element_id": "el_12",

"value": "Test User",

"reason": "Unexplored required field",

"confidence": 0.91

}

}

## 4.2 Action Contract

ACTION TYPE

- tap

- scroll

- type_text

- back

- null

VALIDATOR MUST CHECK

- target element exists

- target is visible when required

- action is compatible with element role

- bounds are valid

- action is not already a repeatedly failing action

- text entry is test data only

- malformed model output is rejected

## 4.3 Knowledge Pack Core Schema

{

"schema_version": "1.0",

"app_metadata": {},

"screens": [

{

"id": "scr_01",

"fingerprint": "...",

"name": "Login",

"purpose": "...",

"screenshot_url": "...",

"elements": [],

"forms": [],

"design_tokens": {}

}

],

"transitions": [

{"from": "scr_01", "to": "scr_02", "action": {}}

],

"journeys": [],

"global_design_system": {},

"scan_metadata": {}

}

# 5. Overall Phase Roadmap

| Phase | Owner(s) | Focus | Exit condition |
| --- | --- | --- | --- |
| P0 | Everyone | Repository bootstrap + contract freeze | No feature work until all stubs/builds run. |
| P1 | Amogh | Target app + Android observation | Target app launches; explorer captures screenshot/tree. |
| P1 | Vishnu | Backend skeleton + schemas | API accepts mock observation and returns typed response. |
| P1 | Maniarsan | Viewer shell + mock pack | Viewer runs from a static sample pack. |
| P1 | Slaven | Design/rebuild fixtures | Standalone scripts accept fixture data. |
| P2 | Vishnu + Amogh | Vertical slice | Android -> backend -> action -> Android works once. |
| P3 | Vishnu + Amogh | Autonomous exploration | Frontier, backtracking, state detection, stopping. |
| P4 | Vishnu | Stable identity + knowledge pack | Repeat scans merge duplicates and emit compact pack. |
| P5 | Slaven | Design extraction | Real screen evidence becomes design tokens. |
| P5 | Maniarsan | Viewer integration | Real knowledge pack renders interactively. |
| P6 | Slaven | Rebuild test | 2-3 screens reconstructed from pack only. |
| P7 | Everyone | Full integration + hardening | Live run, repeatability, error recovery, demo safety. |
| P8 | Everyone | Venue polish + demo | No new architecture; stabilize and rehearse. |

# 6. Shared Agent Instructions

SHARED BOOTSTRAP PROMPT - USE ONCE PER AGENT

You are working on the RevRag In-App Agent hackathon project.

SOURCE OF TRUTH

The attached document is RevRag_Hackathon_Execution_Plan_v3_Agent_Phased.docx.

Repository URL: <PASTE_REPO_URL>

Teammate name: <PASTE_NAME>

Assigned role: <PASTE_ROLE>

Rules:

1. First inspect the repository and identify existing modules, build files, tests, and teammate work.

2. Read the sections relevant to your role before changing code.

3. Do not ask me to explain code that you can inspect in the repository.

4. Do not rewrite working modules without a specific reason.

5. Respect the shared API and knowledge-pack contracts. If you believe a contract must change, explain the conflict before changing it and update all dependent tests/docs.

6. Work in phases. Implement ONLY the current phase I give you.

7. For the current phase, create or modify the minimum files needed to satisfy its acceptance tests.

8. Run builds/tests yourself. Fix errors you can reproduce yourself.

9. Do not report success because files were created. Report PASS only when the phase acceptance test actually passes.

10. Avoid adding dependencies unless necessary. Prefer stable, common libraries and existing project infrastructure.

11. Keep secrets out of Git. Use .env or local config files and update .gitignore/examples as required.

12. At the end, produce the standard PHASE REPORT from this document.

Wait for the phase-specific instruction before implementing feature work.

RECOVERY PROMPT - USE AFTER A FAILED PHASE

The previous phase failed.

Do not start new features.

1. Read the previous PHASE REPORT and reproduce the failure.

2. Inspect the exact logs/error output and identify the smallest root cause.

3. Fix the root cause with the smallest compatible change.

4. Re-run the failed acceptance test.

5. Run adjacent regression tests that could be affected.

6. Do not change the shared contract unless the existing implementation is demonstrably incompatible with it.

7. If the failure is environmental rather than code-related, document the exact environment requirement and create a local mock/fallback where the phase plan permits it.

8. End with a new PHASE REPORT containing the original failure, the fix, and the new test result.

CODE REVIEW PROMPT - USE BEFORE MERGE

Review only the code produced for the current phase.

Check:

- Does it implement the phase requirement exactly?

- Does it obey the shared API/schema?

- Are errors handled safely?

- Are tests present for the acceptance criteria?

- Is there unnecessary complexity?

- Could this change break another module?

- Are secrets or local machine paths committed?

Run the relevant tests/build. Fix only issues you can prove. Then produce a concise review report.

# 7. Vishnu - Orchestrator + Knowledge Pack

Human responsibility: own the backend contract, exploration policy, state graph, stable identity, compaction, and integration with Android. The coding agent should do most implementation work; Vishnu verifies behavior and decides trade-offs.

## V-0 - Repository + backend bootstrap

V-0 COPY-PASTE PROMPT

You are now executing Vishnu Phase V-0: Backend Bootstrap.

Goal: create a minimal, healthy FastAPI backend without implementing the full explorer yet.

Inspect the repository first. Then:

1. Create/confirm the orchestrator package and a clean entrypoint.

2. Add dependency management and .env.example without committing secrets.

3. Implement GET /health returning a simple status plus version.

4. Define Pydantic models for the observation request, action response, and core knowledge-pack structures.

5. Create one fixture containing a screenshot placeholder and a realistic accessibility-tree JSON.

6. Add tests that import the app and validate the health endpoint and request/response schemas.

7. Add a README section explaining one local run command.

Do NOT call a real LLM in this phase.

Do NOT implement backtracking or dedup yet.

Do NOT create arbitrary endpoints.

Acceptance:

- FastAPI starts locally.

- /health passes.

- Schema tests pass.

- Fixture loads.

- No secrets committed.

## V-1 - Screen ingestion + model adapter boundary

V-1 COPY-PASTE PROMPT

Execute Vishnu Phase V-1: Screen Ingestion.

Build POST /ingest-screen against the shared contract.

Requirements:

1. Validate session_id, step, screenshot payload and UI tree.

2. Create an LLM-provider interface, not provider-specific logic throughout the codebase.

3. Implement a MOCK provider first that returns deterministic structured screen understanding and one next action.

4. Normalize the raw provider response into our internal response model.

5. Reject malformed action types and malformed JSON.

6. Record the observation and model result in an event log for the session.

7. Add tests for valid input, invalid input, malformed model output, and null/complete exploration.

Do NOT add real API keys to the repo.

Do NOT implement duplicate merging yet.

Acceptance:

- Fixture request -> POST /ingest-screen -> valid typed response.

- Mock provider is deterministic.

- Event is recorded.

- Invalid model output cannot reach Android as an executable action.

## V-2 - Exploration state machine + frontier

V-2 COPY-PASTE PROMPT

Execute Vishnu Phase V-2: Exploration Policy.

Implement a stateful exploration controller.

The controller must track:

- session

- current state

- discovered states/screens

- candidate actions

- attempted actions

- failed actions

- frontier of unfinished states

- parent/previous state

- exploration step count

- maximum step budget

Behavior:

1. Prefer unexplored valid actions on the current state.

2. When the current state is complete, backtrack to the nearest state with unexplored work.

3. Do not repeatedly execute an action that failed without a recovery rule.

4. Stop cleanly when frontier is empty or step budget is exhausted.

5. Record every state transition in the event log.

Write unit tests for:

- linear path

- branching path

- backtracking

- repeated state

- empty frontier

- step budget termination.

Acceptance: deterministic tests show the controller explores all planned branches without infinite looping.

## V-3 - Stable screen fingerprinting + deduplication

V-3 COPY-PASTE PROMPT

Execute Vishnu Phase V-3: Stable Identity.

Implement canonicalization before identity comparison.

Canonicalization should:

1. Remove or normalize volatile values such as OTP digits, user-entered text, timestamps, changing counters, prices and session-specific IDs.

2. Normalize case/whitespace where appropriate.

3. Normalize coordinates into relative layout buckets so small pixel changes do not create a new screen.

4. Preserve semantic labels, roles, interaction types and major layout structure.

5. Create a deterministic fingerprint from the canonical representation.

Add visual/semantic similarity only as supporting evidence, not the sole identity rule.

Implement:

- same logical screen with different username -> same screen ID

- same screen with changing timestamp -> same screen ID

- different screen with similar colors -> different ID

- same screen with a different modal/selected state -> distinct state where appropriate.

Acceptance:

- Fixture suite proves deterministic fingerprints across repeated runs.

- Duplicate screens merge rather than multiply.

## V-4 - Knowledge pack + compaction

V-4 COPY-PASTE PROMPT

Execute Vishnu Phase V-4: Final Knowledge Pack.

Implement:

- GET /knowledge-pack/{session_id}

- POST /finalize

Finalize must:

1. canonicalize and deduplicate observations

2. preserve screens, elements, forms, transitions and journeys

3. attach design_tokens placeholders for Slaven

4. include scan metadata and exploration statistics

5. remove raw fields that are not needed downstream

6. calculate serialized pack size

7. produce stable ordering of arrays/keys where practical so repeat scans diff cleanly

Add a compact sample pack fixture.

Acceptance:

- Final pack is valid against schema.

- Same fixture scan twice produces stable IDs and stable structural ordering.

- Pack contains enough information for the viewer and rebuild test.

## V-5 - Real LLM adapter + resilience

V-5 COPY-PASTE PROMPT

Execute Vishnu Phase V-5: Real Provider.

Connect one chosen multimodal model provider through the provider interface.

Requirements:

- provider config from environment variables only

- request timeout

- retry for transient failures

- strict JSON/schema parsing

- safe failure when provider is unavailable

- mock mode remains fully usable

- prompts should ask for concise structured output, not long prose

The model prompt should provide screenshot + relevant UI tree + exploration context and ask for:

- screen purpose

- element semantics

- candidate actions

- selected next action

- confidence/reason

Acceptance:

- one real screen successfully produces a typed response.

- provider failure does not crash the session.

- mock mode still passes all backend tests.

## V-6 - Backend hardening + integration handoff

V-6 COPY-PASTE PROMPT

Execute Vishnu Phase V-6: Hardening.

Run the full backend suite and integrate with the real Android explorer.

Verify:

- one complete observe -> decide -> execute -> observe loop

- multiple screens

- backtracking

- duplicate handling

- pack finalization

- event logging

- clean shutdown/restart

Add a debug endpoint or CLI inspection command only if it materially helps the team diagnose sessions. Keep production-facing surface small.

Acceptance:

- vertical slice passes on the target app.

- final pack can be consumed by the viewer.

- all phase reports are summarized in /docs/backend-status.md.

# 8. Amogh - Android Explorer + Target App

Human responsibility: Android Studio setup, emulator/device permissions, visual verification of the target app, and stage-demo reliability. The coding agent implements Kotlin and Android boilerplate.

## A-0 - Android project + target app bootstrap

A-0 COPY-PASTE PROMPT

Execute Amogh Phase A-0: Android Bootstrap.

Create/inspect the target-app module and explorer APK structure.

Target environment:

- Android 12+ emulator/device

- Kotlin

- AccessibilityService

Target app must contain the controlled demo flow described in Section 3.

Explorer APK must have a visible "Start Exploration" control.

Implement enough to:

1. build APKs

2. launch target app

3. show a basic explorer control screen

4. document the AccessibilityService setup

5. reset target app to a known initial state for testing

Do not attempt backend integration yet.

Acceptance:

- target app installs and runs

- explorer APK installs and runs

- AccessibilityService can be enabled manually once

- both builds are reproducible from documented commands.

## A-1 - Accessibility tree capture + screenshot

A-1 COPY-PASTE PROMPT

Execute Amogh Phase A-1: Observation Capture.

Implement a reusable observation function that captures:

- screenshot on API 30+

- accessibility tree from rootInActiveWindow

- class name

- visible text

- content description

- bounds

- clickable/focusable/editable flags

- enabled/selected/checked where available

Serialize the tree into the shared JSON shape.

For screenshots, use the supported AccessibilityService capture path. If a fallback is necessary, document it and keep the main path simple.

Add:

- tree hashing

- basic screen-stability detection so the observation is not captured mid-transition

- local debug logging of observation metadata

Acceptance:

- on at least three target-app screens, a screenshot and tree JSON are produced.

- repeated capture after the UI settles gives comparable data.

## A-2 - Action executor

A-2 COPY-PASTE PROMPT

Execute Amogh Phase A-2: Action Execution.

Implement only these action types:

- tap

- scroll

- type_text

- back

Behavior:

1. Receive a typed action object from the backend/mock layer.

2. Locate the target element when needed.

3. Execute gestures with safe bounds.

4. Use node text-setting for editable fields where supported.

5. Use GLOBAL_ACTION_BACK for back.

6. Wait for UI stabilization after each action.

7. Return an execution result with success/failure and a short reason.

Do not let arbitrary remote commands execute outside the allowed action types.

Acceptance:

- tap navigates

- scroll reveals new content

- type_text fills a test field

- back returns to parent screen

- invalid action is rejected locally.

## A-3 - Backend loop integration

A-3 COPY-PASTE PROMPT

Execute Amogh Phase A-3: Vertical Slice.

Connect the explorer to POST /ingest-screen using the shared contract.

Loop:

1. capture observation

2. POST screenshot + tree

3. parse response

4. validate action locally

5. execute action

6. wait for UI stability

7. capture next observation

8. continue until null or step budget

Add configurable backend URL and local mock mode.

Log each step with:

- step number

- state hash

- action type

- target element

- execution result

Acceptance:

- starting from Login, the explorer can perform at least one full screen -> backend -> action -> next-screen cycle.

- no ADB command is required during the live loop.

## A-4 - Autonomous branch exploration

A-4 COPY-PASTE PROMPT

Execute Amogh Phase A-4: Autonomous Exploration Behavior.

The backend is responsible for the policy; your Android side must faithfully execute it.

Support:

- repeated actions on different branches

- scrolling until backend changes direction/next action

- typing into multiple fields using test data

- backtracking actions

- clean stop when backend returns null

- maximum step budget enforced on device as a safety limit

Add a visible exploration status panel for demo/debug purposes:

Step N, current action, last result, running/completed.

Acceptance:

- a live run reaches multiple branches and returns via Back where instructed.

- the app does not get stuck indefinitely because of one failed action.

## A-5 - Demo hardening

A-5 COPY-PASTE PROMPT

Execute Amogh Phase A-5: Stage Reliability.

Test from a fully reset emulator/device.

Harden:

- Accessibility permission flow documentation

- target app reset path

- startup sequencing

- screen-settle timing

- network timeout handling

- orientation assumptions if relevant

- safe failure state when the backend is unreachable

Create a one-page RUNBOOK in /docs/android-runbook.md containing only the steps a teammate needs before the demo.

Acceptance:

- three consecutive exploration launches can start cleanly.

- no manual ADB intervention is needed during the actual exploration run.

# 9. Maniarsan - Viewer + Deployment

Human responsibility: make the final result visually understandable, keep the viewer demo-ready, and own the stable live URL. The coding agent should build the UI from the documented pack schema and mock fixtures first.

## M-0 - Viewer bootstrap + mock pack

M-0 COPY-PASTE PROMPT

Execute Maniarsan Phase M-0: Viewer Bootstrap.

Create the viewer app and make it runnable from the repository without waiting for the backend.

Implement:

- sample knowledge_pack.json in /docs/

- basic page shell

- sidebar/list of screens

- screen detail area

- local JSON loading

Acceptance:

- viewer starts from a documented command

- sample pack renders without network access

- selecting a screen changes the detail panel.

## M-1 - App map + screen profile

M-1 COPY-PASTE PROMPT

Execute Maniarsan Phase M-1: Core Viewer.

Build:

1. app map with nodes/screens and transitions. Use a simple dependency if needed; if graph tooling becomes unstable, use a clean connected list rather than spending time on graph animation.

2. screen detail view with screenshot, purpose, elements and forms.

3. transitions/journeys section.

4. design tokens section with color swatches, typography notes, spacing and mode.

Keep the UI readable at projector/browser scale.

Acceptance:

- every screen in the mock pack is navigable.

- one screen clearly shows screenshot + semantic profile + transitions.

## M-2 - Real pack integration

M-2 COPY-PASTE PROMPT

Execute Maniarsan Phase M-2: Real Knowledge Pack Integration.

Connect the viewer to the actual finalized pack.

Support either:

- upload/open local pack, or

- fetch a known backend endpoint.

Do not require the viewer to know anything about raw accessibility trees.

Display:

- discovered screen count

- transition count

- duplicate merge count if present

- pack size if present

- selected screen information

Acceptance:

- a real scan-generated pack renders without hand editing the JSON.

## M-3 - Deployment

M-3 COPY-PASTE PROMPT

Execute Maniarsan Phase M-3: Deployment.

Deploy the viewer to one stable public URL using the simplest reliable platform available to the team.

Requirements:

- build passes in clean environment

- environment variables documented

- URL is stable

- latest main branch can be deployed/redeployed

- viewer still works if the backend is temporarily unavailable, using the last finalized pack or a bundled demo pack

Acceptance:

- deployed URL loads on another machine/browser.

- no local filesystem paths are required.

## M-4 - Demo polish

M-4 COPY-PASTE PROMPT

Execute Maniarsan Phase M-4: Demo Polish.

Optimize only for comprehension:

- one clear "App Map" view

- one clear "Screen Profile" view

- obvious transitions

- large readable screenshots

- restrained animations

- no clutter

Add a visible banner or indicator when the displayed pack is a demo/mock pack so the team never accidentally presents fake output as live output.

Acceptance:

- judge can understand the output in under 20 seconds without reading documentation.

# 10. Slaven - Design Extraction + Rebuild Test

Human responsibility: choose practical design evidence, verify that the extracted tokens are credible, and own the reconstruction demonstration. Do not spend the majority of the hackathon on perfect font identification or sophisticated computer vision.

## S-0 - Fixtures + module bootstrap

S-0 COPY-PASTE PROMPT

Execute Slaven Phase S-0: Module Bootstrap.

Create standalone Python entrypoints with a documented CLI.

Modules:

- design extraction

- rebuild test

Create fixture data for 2-3 representative screens.

Acceptance:

- both commands run from a clean environment

- fixture input and output formats are documented

- no dependency on the live Android explorer yet.

## S-1 - Design token extraction

S-1 COPY-PASTE PROMPT

Execute Slaven Phase S-1: Practical Design Extraction.

Input:

- screenshot

- accessibility UI tree

Produce design_tokens containing, at minimum:

- dominant colors and likely roles

- background/foreground contrast notes

- spacing/layout pattern from bounds

- common component types

- typography style notes when inferable

- light/dark mode

- UI tone/style summary

Use deterministic pixel/bounds analysis where it is easy to implement. Use the multimodal model for semantic interpretation when direct image analysis is the simpler route.

Do not build a research-grade font classifier.

Do not overfit to one screenshot.

Acceptance:

- the same fixture produces stable tokens across repeated runs.

- output is compact and valid JSON.

## S-2 - Cross-screen design system

S-2 COPY-PASTE PROMPT

Execute Slaven Phase S-2: Global Design System.

Combine per-screen tokens into global patterns:

- repeated color palette

- recurring spacing values

- recurring components

- typography hierarchy

- tone

- mode

Implement a simple frequency/consensus mechanism so one unusual screen does not overwrite the global design system.

Acceptance:

- mock pack can be enriched with global_design_system.

- repeated components are recognized as repeated evidence, not duplicated prose.

## S-3 - Pack-only reconstruction

S-3 COPY-PASTE PROMPT

Execute Slaven Phase S-3: Rebuild Test.

Create a script that receives ONLY the selected screen entries from knowledge_pack.json.

Important constraint:

The reconstruction agent/script must NOT access the original screenshot while generating the rebuilt screen. The original screenshot is used only after reconstruction for side-by-side comparison.

Generate a static HTML/CSS mockup for each selected screen using the semantic fields and design tokens in the pack.

Acceptance:

- 2-3 screens can be rebuilt from pack data alone.

- generated HTML/CSS renders successfully.

- original and reconstructed screenshots can be saved for comparison.

## S-4 - Comparison and demo evidence

S-4 COPY-PASTE PROMPT

Execute Slaven Phase S-4: Reconstruction Evidence.

Add simple measurable evidence such as:

- element coverage

- text coverage

- rough layout correspondence

- optional perceptual image similarity if stable

Do not claim a scientifically rigorous score unless the metric is actually implemented and validated.

Prepare a demo folder with:

- original screenshot

- knowledge-pack screen entry

- rebuilt HTML

- rebuilt screenshot

- comparison output

Acceptance:

- the team can show the information flow: original app -> pack -> rebuild without giving the rebuild stage the original image.

# 11. Target-App Agent Prompt

TARGET APP MASTER PHASED PROMPT

You are building the controlled Android target application for the RevRag In-App Agent hackathon.

Repository: <REPO_URL>

Owner: Amogh

Read Section 3 of the execution plan first.

PHASE T-0

Create a minimal native Android app that launches and contains the first three screens: Splash, Login, Mock OTP.

Acceptance: build/install/navigation work.

PHASE T-1

Add Dashboard, Scrollable Feed, Profile.

Acceptance: at least three distinct navigation paths exist and the feed requires scrolling.

PHASE T-2

Add KYC Form, Dialog/Bottom Sheet, List, Details.

Acceptance: form has multiple input types; list opens details; dialog is discoverable from an action.

PHASE T-3

Add Settings and light/dark mode or a visible mode change.

Acceptance: mode changes the visual design enough for design extraction to detect a meaningful difference.

PHASE T-4

Add resettable deterministic demo data and a simple success state.

Acceptance: every run begins from the same state and fake data; no external service is required.

For each phase:

- inspect existing work first

- modify only target-app code

- build and run the app

- fix compilation/runtime errors

- report exactly what changed

Do not add unnecessary dependencies.

# 12. Integration / Reviewer Agent

INTEGRATION AGENT - PHASED PROMPT

You are the integration and reliability agent for RevRag In-App Agent.

Repository: <REPO_URL>

Source of truth: RevRag_Hackathon_Execution_Plan_v3_Agent_Phased.docx

Do not start by rewriting anything.

Inspect all modules and the latest commits first.

PHASE I-0: Contract audit

- compare Android request/response models, FastAPI models, knowledge-pack schema and viewer expectations

- identify mismatches

- do not fix until you can name the mismatch.

PHASE I-1: Vertical slice

- run or inspect the complete Android -> backend -> action -> Android loop

- fix only integration failures

- prove one successful loop.

PHASE I-2: Exploration test

- verify branching, backtracking, duplicate detection and step-budget termination.

PHASE I-3: Pack/viewer test

- run finalize

- load real pack in viewer

- verify screens/transitions/design tokens render.

PHASE I-4: Rebuild test

- verify Slaven can reconstruct 2-3 screens from pack data alone.

PHASE I-5: Failure injection

Test at least:

- backend timeout

- malformed LLM output

- invalid action target

- repeated action failure

- duplicate screen

- volatile text change.

PHASE I-6: Demo readiness

- reset target app

- run full demo 3 times

- record duration and failure points

- make only stability fixes.

Rules:

- do not introduce broad refactors

- do not replace a working provider without cause

- preserve mock mode

- every fix must have a test or reproducible check

# 13. Low-Token Prompt Map

Use these tiny messages after the agent has already read the shared bootstrap context. Each one activates only the relevant phase and avoids repeating the architecture.

| Owner | Phase | Tiny prompt |
| --- | --- | --- |
| Vishnu | V-0 | Run Phase V-0 from the execution plan. Inspect repo first. Implement only backend bootstrap. Finish with phase report. |
| Vishnu | V-1 | Run Phase V-1. Implement /ingest-screen + provider interface + mock provider + event log. Test acceptance criteria. |
| Vishnu | V-2 | Run Phase V-2. Implement frontier/state machine/backtracking exactly as specified. No LLM provider work yet. |
| Vishnu | V-3 | Run Phase V-3. Implement deterministic canonical screen fingerprinting and dedup fixtures. Prove repeated-scan stability. |
| Vishnu | V-4 | Run Phase V-4. Implement final knowledge pack, finalize endpoint, compaction, stable ordering and pack-size reporting. |
| Vishnu | V-5 | Run Phase V-5. Connect the chosen multimodal provider behind the adapter. Keep mock mode and add resilience. |
| Amogh | A-0 | Run Phase A-0. Bootstrap target app + explorer APK. Build/install both. Do not integrate backend yet. |
| Amogh | A-1 | Run Phase A-1. Implement screenshot + accessibility-tree observation and stabilization. Prove on 3 screens. |
| Amogh | A-2 | Run Phase A-2. Implement tap/scroll/type_text/back execution and local validation. |
| Amogh | A-3 | Run Phase A-3. Integrate the Android loop with POST /ingest-screen and prove one vertical slice. |
| Amogh | A-4 | Run Phase A-4. Support policy-driven branching/backtracking/stop behavior. |
| Amogh | A-5 | Run Phase A-5. Harden the live demo and write the Android runbook. |
| Maniarsan | M-0 | Run Phase M-0. Build viewer shell against mock pack. Prove local run. |
| Maniarsan | M-1 | Run Phase M-1. Add app map, screen profile, elements, journeys and design tokens. |
| Maniarsan | M-2 | Run Phase M-2. Integrate a real finalized knowledge pack without hand editing. |
| Maniarsan | M-3 | Run Phase M-3. Deploy the viewer and verify the stable public URL. |
| Maniarsan | M-4 | Run Phase M-4. Polish for judge comprehension only; do not add architecture. |
| Slaven | S-0 | Run Phase S-0. Create standalone design/rebuild fixtures and CLIs. |
| Slaven | S-1 | Run Phase S-1. Implement practical per-screen design token extraction. |
| Slaven | S-2 | Run Phase S-2. Aggregate repeated visual patterns into global design system. |
| Slaven | S-3 | Run Phase S-3. Rebuild 2-3 screens from pack data only; original screenshot prohibited during generation. |
| Slaven | S-4 | Run Phase S-4. Produce comparison evidence and demo artifacts. |

# 14. Acceptance Test Matrix

| ID | Area | Test | Owner | Result |
| --- | --- | --- | --- | --- |
| AT-01 | Android capture | Screenshot + tree on 3 screens | A-1 | PASS/FAIL |
| AT-02 | Action execution | Tap/scroll/type/back each work | A-2 | PASS/FAIL |
| AT-03 | Vertical slice | Observe -> decide -> execute -> observe | A-3 + V-1 | PASS/FAIL |
| AT-04 | Branching | Two branches explored | V-2/A-4 | PASS/FAIL |
| AT-05 | Backtracking | Completed branch returns to frontier | V-2/A-4 | PASS/FAIL |
| AT-06 | Stable identity | Volatile data does not duplicate screen | V-3 | PASS/FAIL |
| AT-07 | Final pack | Valid compact pack produced | V-4 | PASS/FAIL |
| AT-08 | Viewer | Real pack renders | M-2 | PASS/FAIL |
| AT-09 | Design tokens | Stable design output on fixture | S-1/S-2 | PASS/FAIL |
| AT-10 | Rebuild | 2-3 screens rebuilt pack-only | S-3 | PASS/FAIL |
| AT-11 | Resilience | Malformed model/timeout handled | V-5/I-5 | PASS/FAIL |
| AT-12 | Repeatability | Three fresh scans complete | I-6 | PASS/FAIL |

# 15. Failure / Recovery Matrix

| Failure | Goal | Recovery |
| --- | --- | --- |
| LLM timeout | Do not lose session | Retry once -> mock/fallback -> continue or mark branch failed |
| Malformed JSON | No unsafe action | Schema reject -> retry with constrained prompt |
| Invalid target ID | Do not tap wrong element | Local validator rejects -> request next action |
| Screen does not change | Avoid loop | Re-observe -> retry once -> backtrack/mark failure |
| Same screen reappears | Avoid duplicate explosion | Fingerprint -> merge existing screen/state |
| Volatile text changed | Avoid new screen ID | Canonicalize value before fingerprint |
| Accessibility tree empty | Avoid crash | Retry observation -> screenshot-only fallback if supported -> record degraded mode |
| Backend unavailable | Avoid stage collapse | Local mock/replay mode + clear status |
| Viewer pack mismatch | Avoid manual JSON edits | Validate against schema -> patch consumer/producer contract consistently |
| Rebuild too weak | Avoid overengineering | Improve semantic fields/tokens first; keep comparison honest |

# 16. How This Uses Fewer Tokens

The agent reads the complete execution document once instead of receiving the whole architecture in every message.

After bootstrap, each phase prompt is short and refers to a specific section and acceptance criteria.

Agents are explicitly told not to implement future phases, reducing context expansion and accidental overbuilding.

Recovery prompts focus on the observed failure rather than restating the product.

Handoffs use structured reports, so the next teammate can understand status without reading thousands of lines of code.

RECOMMENDED CHAT SEQUENCE

1. Upload document

2. Send: "I am Vishnu. Repo: <URL>. Role: backend/orchestrator. Read the doc and wait."

3. Send: "Run V-0."

4. Review PHASE REPORT

5. Send: "Run V-1."

6. Repeat.

ON FAILURE

Send only: "Use the Recovery Prompt for V-1. Here is the failure log: ..."

# 17. Git / Agent Operating Rules

One branch per owner remains acceptable: explorer, orchestrator, viewer, design-rebuild.

Commit after each accepted phase, not after every file.

Commit message format: phase(scope): short description. Example: feat(V-3): stable screen fingerprinting.

Never commit .env files, API keys, test credentials, generated secrets, or machine-specific absolute paths.

If a shared schema changes, update producer + consumer + fixture + test + documentation before merging.

Merge small, working increments. The integration agent should review the merged state, not a pile of unverified local changes.

# 18. Hackathon-Day Timeline

The exact venue schedule may shift. Keep the milestone order fixed. The goal is to protect the core vertical slice first and use optional features only after the end-to-end path works.

First 30 minutes: contract freeze, repository health, agent bootstrap, environment checks.

First 90 minutes: target app working, all module stubs running, viewer mock pack visible.

Next milestone: Android -> FastAPI -> action -> Android vertical slice.

Next: branching + backtracking + stable fingerprints.

Next: real knowledge pack -> viewer.

Next: design extraction + 2–3 screen rebuild.

Final window: three clean demo runs, failure injection, no new architecture.

# 19. Cut Order Under Time Pressure

When time gets tight, remove complexity in this order. Do not improvise a new architecture in the final hours.

Stop animations and visual polish.

Stop advanced OCR/font classification.

Stop fancy graph layouts; use a clean list or simple graph.

Stop multi-provider abstraction refinements beyond one working adapter.

Stop advanced similarity metrics that are not required for the demo.

Preserve autonomous exploration, action execution, state graph, stable identity, compact knowledge pack, viewer, and rebuild test.

# 20. Final Demo Script

0:00-0:20  PROBLEM

"An in-app agent needs to understand a host app deeply. Manual flow recording is slow and becomes stale."

0:20-1:20  AUTONOMOUS EXPLORATION

Press Start Exploration.

Show the target app opening.

Let the agent visibly tap, type, scroll and navigate.

Show one backtrack.

1:20-2:00  KNOWLEDGE PACK + VIEWER

Open the generated app map.

Select a screen.

Show screenshot + purpose + elements + form fields + design tokens.

Show transitions/journeys.

2:00-2:40  REBUILD

Select 2-3 screens.

Generate static reconstructions from the knowledge pack only.

Show original vs reconstructed.

2:40-3:00  PROOF

Show scan statistics:

- screens discovered

- transitions

- duplicates merged

- pack size

Then answer: "The important part is not that a model described a screenshot. The system explored the app, maintained state, produced a reusable structured representation, and used that representation to reconstruct screens."

# 21. Likely Judge Questions - Factual Answer Frame

| Question | Answer frame |
| --- | --- |
| How is it autonomous? | The Android explorer collects observations, asks the orchestration layer for the next action, executes the validated action, observes the new state, and continues until the frontier is exhausted or the safety budget is hit. |
| Why AccessibilityService? | It gives the prototype a direct Android mechanism for observing UI nodes and dispatching supported actions without requiring an external Appium server in the loop. |
| How do you avoid infinite loops? | The system tracks states/actions, uses a frontier, marks completed branches, backtracks, and enforces a hard step budget. |
| How do you keep repeated scans stable? | Screen identity is based on canonicalized structural/semantic evidence; volatile values are normalized and visual similarity is only supporting evidence. |
| What does AI actually do? | The multimodal model interprets screens where raw UI metadata is insufficient, summarizes semantics, proposes candidate actions and selects the next action within a constrained schema. |
| What proves the knowledge pack is useful? | The viewer consumes it directly and the rebuild test reconstructs selected screens from the pack without using the original screenshot during generation. |
| What happens when the model fails? | The action validator rejects malformed or unsafe output, transient failures are retried, and mock/replay modes protect development and demo reliability. |

# 22. Final Go / No-Go Checklist

Target app resets cleanly.

Explorer APK installs and AccessibilityService is ready.

Backend starts with one documented command.

Mock mode works end-to-end.

Live Android vertical slice works.

At least one branch is backtracked.

Repeated scans keep stable logical IDs.

Volatile values are normalized.

Knowledge pack validates and reports size.

Viewer renders the real pack.

Design tokens populate the pack.

2–3 screens reconstruct from pack-only input.

Failure injection has been tested.

Three clean demo runs succeed from a reset state.

No secrets are committed.

Every teammate has a phase report and clean handoff.

# Appendix A - Minimal Repository Structure

/

├── android-explorer/

├── target-app/

├── orchestrator/

├── knowledge-pack/

├── exploration/

│   ├── state-machine/

│   ├── action-validator/

│   ├── backtracking/

│   └── event-log/

├── design-extractor/

├── rebuild-test/

├── viewer/

├── integration/

│   ├── mock-explorer/

│   ├── mock-llm/

│   └── end-to-end/

├── tests/

├── demo/

│   ├── replay/

│   └── artifacts/

├── docs/

│   ├── api-contract.md

│   ├── knowledge-pack-schema.md

│   ├── test-matrix.md

│   ├── android-runbook.md

│   └── phase-reports/

└── .env.example

# Appendix B - Exact First Message Each Teammate Should Send

VISHNU

I am Vishnu. My role is Orchestrator + Knowledge Pack. Repository: <URL>.

The attached RevRag Hackathon Execution Plan v3 is the source of truth.

Read the document, inspect the repository, do not change code yet, and then report:

1. current repo structure

2. what already exists

3. what is missing for V-0

4. any contract conflicts you find.

Do not implement until I send "Run V-0".

AMOGH

I am Amogh. My role is Android Explorer + Target App. Repository: <URL>.

The attached RevRag Hackathon Execution Plan v3 is the source of truth.

Read the document, inspect the repository, do not change code yet, and report:

1. current Android modules

2. target-app status

3. emulator/device assumptions

4. what is missing for A-0.

Do not implement until I send "Run A-0".

MANIARSAN

I am Maniarsan. My role is Viewer + Deployment. Repository: <URL>.

The attached RevRag Hackathon Execution Plan v3 is the source of truth.

Read the document, inspect the repository, do not change code yet, and report:

1. current viewer setup

2. deployment setup if any

3. whether a sample knowledge pack exists

4. what is missing for M-0.

Do not implement until I send "Run M-0".

SLAVEN

I am Slaven. My role is Design Extraction + Rebuild Test. Repository: <URL>.

The attached RevRag Hackathon Execution Plan v3 is the source of truth.

Read the document, inspect the repository, do not change code yet, and report:

1. current Python/AI modules

2. existing fixtures

3. current rebuild capability if any

4. what is missing for S-0.

Do not implement until I send "Run S-0".